# MONTHLY MEETING MINUTES

## Date

13/06/2024

## Type of Meeting

Monthly meeting

## Attendees

Phoebe Cooney

Sebastian Baszczyj

Brody Frost

Ryan Saunders

Luke Pearson

## Actions from last Meeting

* Put notes, usernames/passwords and all of our documentation into our own respective branches on GitHub.
* Do the configuration of Vlan
* Install elastic defend on DMZ
* Checking tasks on ms projects (gantt chart)

## New Actions/Issues moving forward

* Creating a record for kali siem in window server 22 due date 19/06/2024
* Kali internal, do hydra attack to get logs on the kali external elastic and the siem elastic
* Fix Greenbone error.
* Presentation preparations
* Reminder to do snapshots
* Check Brody's objectives
* Determining the percentage of work done on ms projects (gantt chart)
* Determining variation
* Determining risk chart
* Determining costs for the project
* Determining baseline
* Doing monthly project report
* Doing critical task analysis

## Trello Screen shots

A screenshot of a chat window

Description automatically generated

A screenshot of a computer

Description automatically generated

## GitHub Screen Shots.

